# SupplyLens End to End Execution Specification

Product engineering research and enterprise delivery

Version 1.0  |  20 October 2026

Build an evidence-grounded inventory and procurement application that combines trained forecasting models, advanced retrieval, stateful agent execution and an interactive planning workspace. This document defines the implementation scope and the evidence required to move from a controlled product to an enterprise pilot and a qualified production release.

The intended reader is the engineering agent or team implementing SupplyLens for a master's project in AI in Business. The application must support rigorous model comparisons and an honest business case while delivering a complete, usable workflow for inventory planners and buyers.

| Gate | Purpose | Evidence required |
| --- | --- | --- |
| P0 | Complete controlled product | Integrated data to forecast to plan to evidence to verified sandbox action |
| P1 | Enterprise pilot | Qualified data and identity, tested sandbox connector, recovery and user evaluation |
| P2 | Qualified production | Contracted capability, operational ownership, security and recovery evidence, customer acceptance |

Use 01_SUPPLYLENS_MASTER_PROMPT.txt as the execution instruction and 03_SHORT_LAUNCH_PROMPT.txt as the starting message. The plain-text chapters and templates in the bundle support selective reading and reproducible handoffs.

Status of this pack: implementation specification. Performance numbers are proposed targets. Acceptance results begin as not run. No application, customer integration or commercial result is asserted by this document.

# Reading guide

Read the entire brief before fixing the implementation plan. During development, keep the relevant chapter open and map work to its requirement IDs. Use the acceptance register to record observed evidence, not intended behaviour.

1 Product and commercial requirements. Buyer, workflow, features, release gates, integrations, support and business value.

2 Architecture and agent execution. Data, APIs, forecasting, optimisation, retrieval, agents, durable execution and identity.

3 Data research and interactive experience. Real-data admission, model training, evaluation, themes, 3D and linked charts.

4 Execution and acceptance. Repository responsibilities, reference scenario, continuity and application handover.

Requirement prefixes: BUS covers product and commercial evidence; ARC covers architecture; SEC covers security; AGT covers agent execution; DAT covers data; ML covers research; UX covers interaction; EXE covers end-to-end delivery. The JSON register carries all identifiers and blank result fields.

The user supplies the project folder and datasets. Where operational fields are absent, preserve that fact and use a separate labelled simulation only for the tasks it can support. The product should remain useful during model-provider or connector outages through deterministic tools and previously verified data.

## Short launch prompt

Build SupplyLens end to end in the selected project folder. Read 01_SUPPLYLENS_MASTER_PROMPT.txt and 02_SUPPLYLENS_EXECUTION_SPECIFICATION.docx completely, then use them as the implementation brief, subject to my instructions and the environment's permissions.

Inspect the workspace and my datasets, preserve raw files, record assumptions, and begin implementation immediately after a concise plan. Deliver the trained ML/DL pipeline, advanced RAG, stateful agent, inventory optimiser, working backend, and fully interactive modern UI with Light/Dark/System themes, linked 3D warehouse visuals, charts, scenarios, and evidence panels.

Work through the defined gates, test each complete workflow, and maintain PROJECT_STATUS.md, TASKS.md, and evidence of actual results. Continue routine local work without repeated confirmation. Prepare external deployments and integrations for review; obtain any missing authorization before live writes or spending. Clearly label simulated data and unverified capabilities. If execution limits interrupt the work, save an exact checkpoint and resume instructions.

# 1 Product and commercial requirements

Planning edition: 20 October 2026. This chapter specifies work to be built and verified. It does not describe an existing deployment, customer contract, certification or demonstrated commercial result. The intended starting point is an empty project folder; the owner will provide real datasets. Numerical acceptance targets below are proposed engineering targets, not measured performance claims.

## Product charter and buyer

SupplyLens is an inventory planning and procurement execution application that turns operational data, trained forecasts and applicable supplier evidence into reviewable replenishment decisions. Its core business promise is precise: help a planner understand an inventory exception, compare feasible responses, authorize the appropriate action and verify what happened. The application must retain the evidence and financial assumptions behind each decision.

The initial commercial wedge is a replenishment team in a retailer, distributor or spare-parts operation that has usable SKU-location history, stock positions and supplier terms. The implementation must support organizational boundaries from the beginning: tenant, legal entity, business unit, location, warehouse and user role. Choose one operational segment for the first evaluation; design extension points for additional segments without pretending the first model generalizes automatically.

Economic buyer: supply-chain director, operations director or procurement head. Daily users: demand planners, inventory controllers, buyers and approvers. Evaluation stakeholders: finance, enterprise architecture, information security, data owners and model-risk reviewers. System administrators need administration and recovery tools, not authority to make business purchases by default.

The buyer-facing claim is an auditable decision workflow with evaluated forecasting and controlled execution. "Advanced AI" is a description of the implementation, not the commercial benefit. Product differentiation must ultimately be demonstrated against the buyer's current planning process and relevant alternatives. No specification can guarantee that a multinational company will purchase the product.

## The primary workflow

Connect and qualify data. Import provided records, identify source ownership, map identifiers and units, reconcile totals, report missing inputs and quarantine invalid records. Preserve original values and provenance. A sales-only dataset may enable forecasting; it does not establish live stock, supplier delivery performance or real purchasing authority.

Monitor exceptions. Present projected shortages, excess stock, unreliable arrivals and policy changes with materiality, freshness and uncertainty. Distinguish observed events from predicted events. Let the planner filter by business scope, owner, service priority and decision deadline.

Investigate with evidence. The agent retrieves applicable supplier terms, prior decisions and operational records; it calls forecasting and optimization tools. The user sees concise action summaries, sources and tool outcomes, not invented explanations or hidden reasoning transcripts.

Compare feasible plans. Show order, transfer, defer and expedite options when supported by data. Display expected cost, service implications, constraints, uncertainty, affected stock and assumptions. An infeasible problem returns a useful constraint explanation rather than an invented plan.

Review and authorize. Present the exact line items, recipient system, monetary scope, current source version and policy evidence. Apply the organization's existing approval policy. Distinguish permission to analyze, prepare a draft, create an external draft and commit a purchase.

Execute and reconcile. Submit the authorized operation with an idempotency key. After a timeout, check the external system before retrying. Preserve pending and uncertain states. Confirm the authoritative order ID and state before showing success.

Learn and measure. Record acceptance, edits, overrides, outcomes and reviewer reasons. Monitor forecast performance and operating results. Changes to models, retrieval configurations or action policies enter a versioned evaluation-and-release process.

## Differentiated product capabilities

Decision evidence. Every actionable recommendation opens a packet containing the data cutoff, forecast version, source documents, applicable policy dates, optimization assumptions, constraint results, proposed action and final outcome. A reviewer can reproduce the calculation or see precisely why reproduction is unavailable.

Policy changes that affect operations. Retain previous document versions and represent publication time, effective time and supersession. A new minimum order quantity or delivery cutoff should trigger re-evaluation of affected pending plans. Approval becomes stale when the approved quantities, prices, constraints or source state change materially; stale approval cannot authorize a different action.

Uncertainty with consequences. Display forecast intervals and the operational consequences of different service targets. Separate uncertainty caused by demand variability, incomplete data and unverified supplier rules. Do not label an LLM's self-reported confidence as a calibrated probability. A model can remain a research candidate if it loses to a simpler baseline.

Constrained agent autonomy. Support observe, recommend, draft and execute modes with explicit limits. Read-only investigation may proceed within the user's business scope. Execution requires applicable authority, a current approval when policy demands it, passed constraints and available capacity. Enforce limits in backend services; an agent prompt is not an authorization boundary.

A useful modern interface. Deliver responsive workspaces, saved views, command search, keyboard navigation, light/dark/system themes, clear loading and failure states, accessible tables and source highlighting. A planner can resume a long-running investigation after refreshing or reconnecting. Theme preferences persist without losing filters or work.

Operational 3D. Use a selectable warehouse or location scene tied to actual SKU-location records and scenario results. Selecting an object must reveal the same figures as the table. Provide planned-versus-current views, legends, reduced motion and a full 2D alternative. Do not substitute decorative animation for quantitative evidence. Target WCAG 2.2 AA across ordinary workflows and assess accessibility with both automated and manual review. [B1]

Portfolio decisions. Extend from item-level recommendations to shared budgets, supplier minimums, pack sizes, storage capacity, transfers and approval limits. Multi-echelon planning requires validated location relationships, transfers and lead times. Unsupported constraints must be visible; the application must not silently assume the data exists.

Buyer-controlled operation. Include administration, access review, connector health, model history, tenant consumption limits, retention settings, incident diagnostics and export/offboarding. These functions belong in the product scope, alongside the AI and planning screens.

## Complete functional scope

The final application includes these modules: organization and identity administration; source and dataset management; operational inventory explorer; forecasting and model registry; supplier and policy knowledge; exception inbox; scenario and optimization workspace; conversational investigation; review and approval queue; execution/reconciliation center; 3D inventory view; audit and evidence export; performance and value reporting; deployment administration and operational support.

The product should accommodate multiple currencies, units, calendars and time zones. Preserve transaction currency and distinguish it from reporting currency. Conversions require an explicit rate, source and effective date. Pack/unit conversions must be auditable. Never combine unrelated inventory quantities or financial totals merely because their displayed labels match.

Feature completeness is demonstrated through connected workflows. A chart with hardcoded values, an agent progress animation without a durable run, or a button that only displays a success toast does not satisfy its module. Demonstration fixtures are acceptable for development only when visibly labelled and isolated from supplied data and measured evaluation results.

## P0  P1 and P2 engineering gates

These are cumulative release gates, not task-severity labels or permission to stop at a thin prototype. Track defect severity separately as critical, high, medium or low. All specified capabilities remain in the delivery backlog. A gate is passed by evidence, not by elapsed time or a polished demonstration. Data-dependent and customer-dependent work remains explicitly blocked until its prerequisites exist; it must not be marked complete through simulation.

### P0     Complete controlled product

Build the repository, repeatable local environment, data contracts, tenant boundaries, real-data qualification, baseline and trained ML/DL pipelines, inventory calculations, optimizer, policy retrieval, agent tools, evidence packets, approvals and a sandbox execution adapter. Deliver the full main workflow with a usable interface and functional 3D/2D views. Persist runs and audit events. Include cost limits, stop controls, recovery behavior, export and a deployment candidate.

Exit evidence: clean setup from documentation; real-data import report; reproducible model comparisons; held-out retrieval and action evaluation; tested authorization and tenant separation; reconciled sandbox transactions; failure demonstrations; source/licence register; supported-capabilities matrix. P0 proves an integrated controlled system, not operational ROI or enterprise production suitability.

### P1     Enterprise pilot readiness

Qualify a defined deployment for a named pilot scope. Complete enterprise identity integration, role mapping, buyer-approved data flow, tenant retention policy, production-like backups and restore, observability, integration contract tests and a real target-system sandbox connector. Introduce genuine operational records in read-only shadow mode before enabling delegated writes. Establish pilot objectives, measurement method, support ownership and an exit plan.

Exit evidence: accepted pilot charter, mapped and reconciled source data, identity lifecycle test, connector compatibility report, restore exercise, monitored load results, documented model limitations, no unresolved critical release defects, and trained users. A pilot should initially require explicit review for consequential writes. This is a deployment decision for the actual buyer environment, not a blanket "enterprise-ready" badge.

### P2     Qualified production scope

Complete the contracted deployment and integration coverage, lifecycle provisioning, organizational scale requirements, scoped action limits, tested disaster recovery, monitored service objectives, dependency management, incident response, support commitments and security verification. Validate multi-location and coupled planning at the agreed scale. Support change management, tenant export/deletion, rollback and continuity when an LLM or connector is unavailable.

Exit evidence: buyer acceptance against an agreed workload and capability matrix; independent review where required; passed operational rehearsals; supported infrastructure and staffing; documented service terms; rollback and offboarding tests; and observed production or controlled rollout evidence. Capabilities such as private networking, customer-managed keys, regional residency or multi-region recovery are qualified individually. Do not claim certifications, continuous availability or support coverage that has not been obtained and staffed.

## Measurable business and product acceptance register

Each item needs a test/evidence path, environment, result, date and accountable reviewer. "Zero" below means zero observed failures in the declared test suite, not a guarantee against all future failures.

| ID | Gate | Acceptance evidence |
| --- | --- | --- |
| BUS-001 | P0 | Every imported dataset has owner, source, rights status, schema version, hash, time coverage and original-versus-derived classification; unknown rights block external redistribution. |
| BUS-002 | P0 | Reconciliation accounts for 100% of input rows as accepted, transformed or quarantined; sample monetary and quantity totals reconcile within explicitly documented rounding tolerances. |
| BUS-003 | P0 | A capability report identifies missing stock, supplier, price, calendar and policy fields; missing fields disable affected operational claims rather than create invented defaults. |
| BUS-004 | P0 | Each released model has training/validation/test cutoffs, code and data versions, baseline comparisons and limitations; the selected operational model is justified by recorded evaluation. |
| BUS-005 | P0 | Every proposed external action carries an immutable evidence-packet ID, exact payload, business scope, source version, forecast version and constraint result. |
| BUS-006 | P0 | Invalid quantities, exceeded budgets, missing authority and stale approvals are rejected in 100% of their release scenarios; no rejected action reaches the adapter. |
| BUS-007 | P0 | Duplicate submissions and timeout-after-success tests create exactly one external sandbox order per business idempotency key; unresolved outcomes remain pending. |
| BUS-008 | P0 | Refresh, worker restart and network interruption preserve run state and user work in tested scenarios; recovery neither loses approved work nor duplicates actions. |
| BUS-009 | P0 | All selected 3D objects, table rows and detail views agree on identifiers, units, quantities and scenario version; every core task has a keyboard-accessible 2D route. |
| BUS-010 | P0 | Light/dark/system themes persist across reloads; critical contrast, focus, error and motion checks pass for the documented supported browsers and viewport sizes. |
| BUS-011 | P1 | Unauthorized cross-tenant and cross-business-unit access produces zero data disclosure in API, search, export, background-job and document-retrieval tests. |
| BUS-012 | P1 | Corporate sign-in, role changes and deactivation pass a recorded lifecycle test; deactivated users cannot start new actions after the configured revocation interval. |
| BUS-013 | P1 | The connector proves create/read/reconcile, pagination, rate-limit recovery, schema drift detection and version compatibility in the buyer's sandbox. |
| BUS-014 | P1 | A restore rehearsal recovers database, documents, model metadata and required keys within the agreed recovery objectives; restored records reconcile with the selected recovery point. |
| BUS-015 | P1 | On an agreed reference workload, publish p50/p95/p99 latency, batch completion time, failure rate, resource usage and cost; approve capacity only for that measured workload. |
| BUS-016 | P1 | At least five representative end-to-end user tasks are observed with business users; record completion, time, errors and unresolved usability issues against the current process. |
| BUS-017 | P1 | The pilot scorecard fixes baseline windows, business segments, service constraints and success criteria before outcomes are inspected. |
| BUS-018 | P1 | Alerts for stale data, failed reconciliation, exhausted budgets and unavailable models are triggered in rehearsals and reach the designated operational queue. |
| BUS-019 | P2 | Every production permission maps to an owner-approved role/action matrix; separation of preparation, approval and execution is verified for designated high-impact actions. |
| BUS-020 | P2 | Deployment rollback, connector outage, LLM outage and failed migration rehearsals complete without unaccounted orders or silent loss of audit evidence. |
| BUS-021 | P2 | Security verification records applicable versioned requirements, evidence and findings; no unresolved critical or unmitigated high-severity release finding remains. |
| BUS-022 | P2 | Provisioning, transfer and deprovisioning work for the contracted identity integration; role changes propagate to retrieval and execution, not merely navigation menus. |
| BUS-023 | P2 | Tenant export and deletion exercises include operational records, documents, vectors, caches and documented backup-retention treatment; export counts reconcile. |
| BUS-024 | P2 | Contracted service objectives, support hours, escalation ownership and incident communication routes are staffed and exercised; observed service reports distinguish commitments from results. |
| BUS-025 | P2 | Pricing and unit economics use measured ingestion, storage, inference, compute, integration and support consumption; forecasts state their volume and utilization assumptions. |
| BUS-026 | P2 | Customer-facing materials label each claim as tested capability, simulated estimate, pilot observation or production observation and link to supporting evidence. |

## Integration delivery contract

Use a canonical operational model behind versioned adapters. Start with file import and a sandbox adapter; implement one genuine ERP connector completely before advertising broad compatibility. The supported-systems matrix must name product, deployment type, API version, tested operations, authentication method, rate limits, custom-field support and known exclusions.

Microsoft documents purchase-order create/update operations and a separate receive-and-invoice action in Business Central. Treat these as materially different authorities. A procurement-planning authorization does not imply authority to post receipts or invoices. [B2] For SAP, qualify the buyer's exact S/4HANA edition, release and enabled purchase-order service against the current documentation. Record deprecated endpoints and the supported replacement before implementing an adapter. [B3]

Define source-of-truth ownership for orders, inventory, supplier masters and approvals. Reconcile external changes and partial receipts. Handle cancelled lines, split deliveries, unit conversions, backdated updates and source corrections. Keep connector credentials out of prompts and documents. Webhooks need authentication, replay protection and deduplication; polling needs checkpoints and backfill. Use optimistic concurrency or equivalent source-version checks before writes.

The integration handover includes mapping tables, fixture cases, sandbox evidence, credential-rotation instructions, recovery procedure and ownership. Production integration is incomplete until operations staff can distinguish a failed request from an uncertain outcome and reconcile it without creating another order. Before live side effects, verify the target environment, authorized operation, credentials, delegated limits, applicable approval and recovery procedure. Reuse valid existing authorization; do not ask for approval at every phase. A project launch instruction does not itself grant corporate spending authority.

## Deployment and support model

Ship one well-supported deployment model first, with repeatable infrastructure configuration and separate development, staging and production environments. Record whether the qualified installation is vendor-hosted, isolated for a buyer, or buyer-managed. Do not equate containerization with private-cloud readiness. Validate networking, identity, encryption, backups, secrets, region, logging and operational ownership in the selected environment.

OIDC provides an interoperable authentication layer; it does not by itself provide user provisioning or business authorization. SCIM addresses identity provisioning and management. Design both responsibilities explicitly and support SAML when the contracted identity integration requires it. [B4, B5]

Set recovery point and recovery time objectives from the business impact of losing records or interrupting planning. Test restoration with realistic dependencies, including keys and document stores. NIST's contingency-planning guidance provides a useful structure for relating business impact to recovery priorities. [B6]

Monitor API availability, data freshness, queue age, reconciliation failures, forecast drift, document age, authorization failures and tenant cost. An unavailable LLM should leave inventory views, existing evidence and deterministic planning usable where possible. Define how time-sensitive exceptions route to people.

Support materials include installation, upgrade, rollback, backup/restore, identity setup, connector recovery, data correction, incident response and user training. Offer only support hours that an actual team can cover. Twenty-four-hour service requires an on-call arrangement and escalation capacity; it is not a checkbox in the interface.

## Commercial packaging and rights

Prepare an evaluation package containing product scope, architecture, data-flow diagram, deployment choices, integration matrix, security-response workbook, subprocessors, model/data cards, licence inventory, pilot scorecard and sample evidence packet. NIST AI RMF can organize AI risk-management work; it is voluntary guidance, and the current site notes ongoing revision. Refer to versioned practices and evidence, without representing alignment as certification. [B7]

Maintain separate rights records for customer data, third-party datasets, source code, model weights, hosted model services, embeddings, documents and 3D assets. Public availability does not establish commercial redistribution rights. The user's supplied dataset is not automatically authorized for external model-provider upload; record the allowed processing locations and providers. Customer records should not train shared models without explicit contractual permission and an implemented data-separation policy.

Use a pricing hypothesis that a buyer can evaluate: a platform subscription tied to a declared planning volume, a separate implementation/integration scope, and clear support/deployment options. Measure SKU-location series, active locations, ingestion volume, storage, forecast refreshes and agent consumption before selecting tiers. Include budgets, usage visibility and predictable handling of overages. Do not invent a market price or imply that a token markup establishes sustainable margins.

Use OWASP ASVS as a versioned source of applicable application-security requirements and verification evidence. Its current project page identifies 5.0.0 as stable. Security review is scoped evidence, not a certification badge or proof that vulnerabilities can never exist. [B8]

## Business value and ROI measurement

Keep three evidence classes separate: retrospective forecast results, simulated operational outcomes and observed customer outcomes. A replay study can estimate replenishment effects under stated costs and demand assumptions. It cannot establish cash savings realized by a company that never used the recommendations.

Build a value ledger with source, unit, period, baseline, intervention, assumptions and evidence for each benefit or cost. Candidate benefits are reduced planner handling time, lower excess inventory carrying cost, fewer stockout-related contribution losses, reduced expediting and fewer policy errors. Candidate costs are implementation, integration, compute, model inference, storage, support, training, supervision and exception handling.

Use formulas transparently:

Period net benefit = attributable operating benefit minus incremental operating cost.

ROI = (attributable benefit minus total incremental cost) divided by total incremental cost, for the same stated period.

Inventory carrying-cost benefit = attributable reduction in average inventory value multiplied by the applicable carrying-cost rate and period fraction.

Labour benefit = verified time reduction multiplied by a justified loaded hourly cost; report whether it represents redeployed capacity or an actual expense reduction.

Do not double-count inventory cash release as recurring profit, or use recovered revenue as recovered margin. Do not count avoided stockouts and recovered sales separately when they represent the same benefit. Show low/base/high assumptions and sensitivity to service targets, supplier delays, carrying costs and model costs.

For a pilot, fix the comparison before measurement. Prefer a staged rollout or comparable product/location groups where practical; report seasonality, promotions, assortment changes and other confounders. Finance reviews definitions and reconciliation. Success requires acceptable service and policy outcomes alongside cost improvement; reducing stock by failing to serve customers is not success.

## Pilot and production evidence

A pilot charter names business scope, users, data owners, integration owner, support contacts, duration, authority limits, baseline, service constraints and exit criteria. Begin in shadow mode: recommendations are compared with actual planner decisions, with reasons captured. Move to reviewed drafts and then bounded execution only after applicable tests and owner authorization.

Maintain an evidence register throughout the pilot. Include data defects, model misses, policy retrieval errors, rejected plans, overrides, uncertain external outcomes, customer-reported issues and cost. A narrow successful demonstration is useful but does not substitute for representative coverage. Preserve negative results and explain corrective changes.

Production qualification adds sustained observation at the contracted load, recovery evidence, integration ownership, support capacity, security findings closure, release/change policy and customer acceptance. Independent security or assurance work may be required by a buyer and must be commissioned and completed before it is claimed. The application may become a production candidate within the project period; adoption, procurement and certification timelines remain separate from software development.

## Execution backlog and delivery phases

Create traceable epics: ORG identity and tenant boundaries; DATA qualification and pipelines; FCST model training; PLAN optimization; KNOW policy knowledge; AGENT investigation; ACT approval/execution; UX interface and 3D; INT integrations; OPS deployment/reliability; VALUE measurement and commercial evidence. Every backlog item names dependencies, acceptance IDs, an evidence artifact and a completion state: planned, active, implemented, verified or blocked.

Phase 1 establishes repository structure, executable setup, requirements and supplied-data qualification. Phase 2 delivers baselines and trained models with reproducible evaluation. Phase 3 completes inventory, scenario and optimization services. Phase 4 implements document versioning, retrieval evaluation and policy extraction. Phase 5 joins agents, approvals and reconciled sandbox actions into the complete interface. These phases satisfy P0 only when the connected workflow passes its evidence requirements.

Phase 6 adds real connector qualification, enterprise identity, staging operations, restore and load evidence. Phase 7 conducts the controlled pilot and fixes representative failures. These satisfy P1 for the declared environment. Phase 8 finishes contracted production coverage, operational rehearsals, support materials and commercial evidence. Phase 9 is replication, rollout support and residual correction. Maintain documentation and tests alongside each phase rather than postponing them until the interface is finished.

Use the seven-to-nine-month research plan as a scheduling hypothesis. Re-estimate after dataset qualification and the first vertical workflow. A solo developer can build substantial capability, but customer system access, specialist review and staffed operations are external dependencies. Never silently replace an unmet enterprise requirement with a mock or mark a feature verified because its code compiles.

Maintain the canonical handoff files: PROJECT_STATUS.md records the verified release gate, current state and next action; TASKS.md tracks epics, dependencies, severity and acceptance IDs; DECISIONS.md preserves choices, assumptions and authorization scope; EVIDENCE_INDEX.md links each requirement to reproducible commands, artifacts, environment and measured results. Update these files at every work-session handoff. Continue authorized implementation around blocked credentials or unavailable customer inputs. Ask only for a concrete missing decision or permission that truly prevents that action; ordinary reversible engineering work should continue.

## Source register

[B1] W3C, Web Content Accessibility Guidelines 2.2, current Recommendation dated 12 December 2024; checked 20 October 2026. www.w3.org source Supports accessibility target and manual/automated verification context, not a product conformance claim.

[B2] Microsoft Learn, purchaseOrder resource type, updated 21 August 2026; checked 20 October 2026. learn.microsoft.com source Supports distinct create/update and receiveAndInvoice operations.

[B3] SAP Help, Purchase Order API documentation and version-specific migration guidance. help.sap.com source V4 reference: help.sap.com source Qualify the buyer-specific service and API version before implementation.

[B4] OpenID Foundation, OpenID Connect Core 1.0 incorporating errata set 2; checked 20 October 2026. openid.net source

[B5] RFC Editor, RFC 7644, System for Cross-domain Identity Management: Protocol. www.rfc-editor.org source Schema: www.rfc-editor.org source

[B6] NIST SP 800-34 Revision 1, Contingency Planning Guide for Federal Information Systems. csrc.nist.gov source Proposed recovery practices are product requirements, not a claim of government approval.

[B7] NIST AI Risk Management Framework resources, checked 20 October 2026. airc.nist.gov source; www.nist.gov source Voluntary guidance; site notes revision in progress.

[B8] OWASP ASVS project, checked 20 October 2026, stable version listed as 5.0.0. owasp.org source Supports versioned verification requirements, not product certification.

# 2 Architecture and agent execution

## Purpose and delivery standard

Build SupplyLens as a working decision-support product for demand planning, inventory exceptions, and procurement review. The release must connect user-supplied data, independently trained forecasting models, evidence retrieval, constrained planning, and a reviewable action workflow. A multinational-company pilot is the intended application context; it is not a claim of certified security, validated savings, global-scale capacity, or completed enterprise integration. Maintain a readiness register distinguishing IMPLEMENTED, VERIFIED_LOCALLY, VERIFIED_IN_SANDBOX, VERIFIED_LIVE_READ_ONLY, BLOCKED_CONFIGURATION, and NOT_IMPLEMENTED. Evidence must accompany every readiness claim.

Proceed autonomously with routine local scaffolding, migrations against development databases, data profiling, reversible edits, training within already authorized resources, tests, and fixes. Do not repeatedly request approval for these activities. External mutations, contacting suppliers, creating live purchase orders, deploying publicly, or spending outside an authorized budget require a concrete, scoped authorization. Prepare the exact proposed action and evidence first. Missing credentials must not stop the unaffected local product work.

Organize delivery as P0 (complete product in a controlled environment), P1 (enterprise pilot readiness), and P2 (qualified production readiness). These are evidence gates, not mandatory human-approval checkpoints. Continue all authorized work across phases. Keep PROJECT_STATUS.md, TASKS.md, DECISIONS.md, and EVIDENCE_INDEX.md current with completed capabilities, next executable work, verification paths, and specific blockers. Do not claim a later readiness level merely because all screens render.

## One coherent implementation stack

Use one repository containing a Next.js App Router frontend in strict TypeScript; a FastAPI application using Pydantic contracts, SQLAlchemy, Alembic, and psycopg; Python ML/DL modules; LangGraph orchestration; Google OR-Tools CP-SAT planning; and a separately running Python worker. PostgreSQL with pgvector is the sole application database. Use PostgreSQL full-text search alongside vector similarity. Start with the supported stable PostgreSQL release verified during bootstrap; do not select a release candidate merely because it is newer. Pin resolved package versions and container digests after a compatibility smoke test, retaining lockfiles and a dependency manifest. [A1-A6]

Use the repository responsibility map in the Execution and acceptance chapter. Ingestion belongs with the API/worker domain services; feature preparation and training belong under ml/; experiment runners belong under evaluations/. The API and worker import the same domain services, validation, tools, and authorization functions. They are separate processes so expensive work does not block requests, not separate product microservices. Keep scheduling, job leases, outbox records, model metadata, and agent checkpoints in PostgreSQL. Do not introduce Redis, Kafka, an additional vector database, Neo4j, Kubernetes, or a hosted model registry without a measured requirement and an architecture decision record.

Use a storage interface for raw files, reports, and model artifacts: a content-addressed, tenant-scoped local volume in development; the pilot's approved object store when configured. Store metadata and hashes in PostgreSQL. Do not place multi-gigabyte artifacts in normal database rows. Docker Compose should start web, API, worker, and PostgreSQL, with a migration job and explicit health checks. An optional GPU worker uses the same task protocol and codebase.

## Canonical business data and provenance

Before implementing business calculations, inspect the supplied folder and produce a machine-readable data inventory. Preserve original files. Record dataset ID, tenant, source system, file hash, extraction timestamp, license/use status, schema version, row count, quality issues, and mapping decisions. Column mapping may be AI-assisted, but ingestion must execute deterministic, versioned transformations. Quarantine ambiguous units, invalid dates, orphan IDs, and incompatible currencies. Do not invent supplier relationships, costs, stock positions, or company joins to make a screen look complete.

Define typed canonical entities: tenant; user membership; business unit; location; SKU; SKU-location; supplier; supplier-SKU offer; sales/order line; return/cancellation; inventory snapshot; inventory movement; purchase order and line; shipment/receipt event; commercial policy; document/version/chunk; dataset version; feature snapshot; model version; forecast run; scenario; recommendation; approval; agent run; tool execution; integration binding; and outbox event. Distinguish missing values from zero and observed quantities from imputed quantities.

Every business row requires tenant_id, immutable internal ID, schema_version, created_at, updated_at, source_record_id where available, ingestion_batch_id, and a row version. Use tenant-scoped natural-key uniqueness and composite tenant/entity foreign keys. External identifiers are qualified by source system. Avoid global uniqueness on customer-provided IDs that could expose another tenant's existence.

Represent quantities with decimal precision and explicit unit-of-measure codes. Store pack size and unit conversions with effective dates and provenance; prohibit converting weight to units without an approved SKU-specific mapping. Store monetary amount, ISO currency, and tax/freight treatment separately. Use decimal arithmetic, explicit rounding, and a dated exchange-rate source for conversions. Preserve original and converted amounts; never silently add different currencies.

Store event time and ingestion time separately in UTC, plus the business timezone and reporting calendar. Define business-date boundaries, fiscal periods, lead-time units, and snapshot cutoffs. Inventory availability requires a reconciled snapshot plus subsequent movements; sales history alone cannot establish on-hand stock. Corrections are versioned adjustments linked to the original event. Deduplicate source events with stable business keys; record late arrivals and recompute only affected downstream versions.

## Typed APIs and durable user interactions

Use versioned REST endpoints under /api/v1 and a generated OpenAPI TypeScript client. Pydantic request/response models are the source of truth for transport contracts. Separate persistence models from public response DTOs. Validate enums, amounts, units, time ranges, IDs, pagination, and allowed transitions on the server. Never trust a browser-supplied tenant or role without checking current authenticated membership.

Provide endpoints for import profiling/commit, data quality, inventory exceptions, forecast creation/results, scenario simulation, evidence search, agent runs/events, approval decisions, integration configuration/status, and exports. Long-running requests return HTTP 202 with job_id, run_id, status URL, and trace_id. Stream persisted progress through server-sent events with monotonic event IDs and reconnect cursors. The browser may reconnect without starting a duplicate job. Closing the browser does not cancel accepted work.

Use explicit statuses: QUEUED, RUNNING, WAITING_FOR_APPROVAL, SUCCEEDED, PARTIAL, FAILED, CANCELLED, and UNKNOWN_OUTCOME. Include timestamps, retryability, machine-readable error codes, and actionable messages. Do not convert an empty dataset, unavailable model, or disconnected integration into a successful empty response. Progress percentages must derive from completed work units; otherwise show the current stage.

Require an Idempotency-Key on mutation requests and an expected version or If-Match precondition for edited scenarios, recommendations, and approvals. Bind the key to tenant, route, operation, and canonical request hash. A repeated identical request returns the existing result; a reused key with different content returns a conflict. Use cursor pagination with stable ordering. Restrict export scope and enforce the same permissions as the corresponding interactive view.

## Trained models as accountable product components

Expose forecast models through a shared ForecastService, never through arbitrary LLM-generated Python. The service validates forecast origin, horizon, SKU-location set, features available at the origin, model version, and required data coverage. Its output includes predicted quantity, unit, time bucket, uncertainty interval or calibrated quantiles where supported, model/data versions, training cutoff, and quality flags. Clearly distinguish sales forecasts from unconstrained demand estimates when stockouts or lost sales are unobserved.

Use a compact quantile temporal convolutional network (TCN) as the default trained DL candidate, with seasonal-naive and tree-based forecasting comparisons under the separately defined evaluation plan. Keep architecture, receptive field, loss, quantiles, and training configuration explicit. The serving interface must allow the objectively stronger validated candidate to remain the champion.

Retain reproducible training code, seeds, feature definitions, split manifests, evaluation outputs, and artifact hashes. Register models in PostgreSQL as TRAINING, EVALUATED, CANDIDATE, CHAMPION, RETIRED, or FAILED. Model promotion must depend on the frozen evaluation procedure and approved use scope; a neural model need not replace a better baseline. Record performance by relevant product/location segments, cold-start behavior, uncertainty, latency, and failure cases. Avoid a misleading overall score that hides badly performing segments.

Serving loads only trusted artifacts produced by the controlled training pipeline, verifies hashes, and checks feature-schema compatibility. Do not deserialize arbitrary uploaded model files. Give each forecast an immutable ID; revised data or models create new forecast runs rather than rewriting history. Retraining is a durable, resource-budgeted job. Drift alerts recommend investigation and can queue authorized evaluation; they do not silently promote a model or change procurement behavior.

## Deterministic constrained planning

Implement procurement/inventory planning in OR-Tools CP-SAT with explicit, versioned inputs. Define objective components such as purchase cost, holding cost, shortage penalty, and expedite cost only when their data or scenario assumptions are available. Distinguish measured inputs, estimated parameters, and user-entered assumptions in both the API and UI. CP-SAT uses integer constraints and exposes distinct solution statuses; scale money and quantities explicitly, validate rounding, and prevent integer overflow. [A5]

Constraints may include available budget, supplier eligibility, minimum order quantity, pack multiples, lead times, warehouse capacity, existing commitments, and maximum exposure. Distinguish hard constraints from soft targets with recorded penalty weights. Missing capacity is not unlimited capacity unless that is an explicit scenario assumption. The optimizer returns status, objective breakdown, input hash, parameter version, run limit, and bound/gap when available. Report FEASIBLE as feasible, not proven optimal; explain infeasibility without inventing a plan.

The LLM may translate a request into a validated scenario draft and explain computed results. It may not alter constraints, invent costs, directly calculate final purchase quantities, or bypass solver validation. Recheck all proposed lines with a separate deterministic validator. Record solver version, seed, worker count, and tie-break rules. Use one solver worker and deterministic limits for reproducibility tests; do not promise identical time-limited solutions across hardware. Simulated savings remain labeled simulation results until a defined real-world pilot establishes otherwise.

## Advanced RAG with permission and time boundaries

Ingest documents asynchronously with content hashes, original filename, source URL where applicable, source entity, language, document type, owner, ACL, classification, valid_from/valid_to, published_at, observed_at, supersedes_version_id, parser version, and embedding version. Retain page/section/table coordinates and extraction-quality flags. Store text and table structure; use a vision/OCR adapter only when necessary and authorized. Treat scanned or unreadable pages as incomplete evidence, not blank facts.

Retrieve through PostgreSQL lexical search and pgvector, merge candidates with reciprocal-rank fusion, and apply a tested reranker. Enforce tenant, document ACL, business scope, effective-date, and knowledge-cutoff conditions inside candidate queries and again before supplying evidence to a model. Historical questions must not use documents that became known later. Distinguish current-policy and as-of modes. Only the isolated read-only R2 research profile may vary effective-date selection over the same authorized documents known at the origin; it disables external adapters and keeps tenant ACLs and historical knowledge cutoffs mandatory. The operational product always uses the full temporal rules. Resolve conflicting versions explicitly, and expose the source dates used.

Describe PostgreSQL full-text ranking as lexical or keyword retrieval. Do not label it BM25 unless an actual BM25 implementation is added, tested, and documented.

Begin with exact vector search for small filtered corpora. Approximate pgvector searches apply filters after index scanning, so restrictive filters can reduce returned candidates. If HNSW is justified, benchmark recall against exact search under tenant/ACL filters; use iterative scans and, when measured isolation/scale requirements warrant them, tenant partitioning. Permissions remain enforced even when recall is poor. Never broaden ACLs to fill a result list. [A3]

Answers return structured claims, citations containing immutable document/version/page IDs, evidence excerpts, calculation references, and unresolved questions. Verify that a cited source supports the adjacent claim and is still accessible to the user. Express uncertainty through evidence coverage and calibrated model outputs; do not display invented "confidence" percentages. Retrieval failure returns a useful abstention or a precise request for missing evidence. Cache keys include tenant, permission revision, corpus/index version, as-of time, query, and model settings; permission changes invalidate cached access.

## Stateful agent  plan  check  approve  execute  verify

Implement one LangGraph controller with typed tools for authorized retrieval, structured analytics, forecast lookup, scenario optimization, policy validation, draft creation, action preparation, and verification. Keep tool arguments constrained to validated business objects. Persist graph checkpoints in PostgreSQL and authorize every thread lookup; an unguessable thread ID alone is not access control. LangGraph distinguishes thread checkpoints from longer-term stores, and in-memory checkpoints do not survive restart. [A4]

Use this explicit flow: ACCEPT  to  PLAN  to  GATHER_EVIDENCE  to  COMPUTE  to  CHECK  to  PREPARE_ACTION  to  WAIT_FOR_APPROVAL, when required  to  COMMIT_OUTBOX  to  EXECUTE  to  VERIFY  to  COMPLETE. Allow bounded loops from CHECK to GATHER_EVIDENCE or COMPUTE. Terminal outcomes include FAILED, CANCELLED, STALE_PLAN, and UNKNOWN_OUTCOME. Persist input/data/model/policy versions, plan steps, tool results, remaining budget, approval binding, and execution IDs. Store concise decision summaries and observable tool events rather than exposing hidden reasoning.

Authorize every tool call server-side against the current actor, tenant, role, scope, and run mode. Read-only analysis, local drafts, and permitted simulations can proceed automatically. External writes require a previously granted execution policy covering that operation or explicit action approval. Approval records must bind the immutable action hash, affected tenant/environment, integration, destination, line quantities/units, currency, maximum spend, authorizer, expiry, and relevant versions. Significant edits or changed business state invalidate approval and require a refreshed action preview.

Before committing an action, recheck current permissions, stock/commitment versions, supplier eligibility, budget, policy versions, approval expiry, and integration readiness. Use database constraints and transaction isolation/locking appropriate to the invariant. A screenshot or natural-language "approved" message is insufficient without a validated approval record. Restrict self-approval where the pilot's procurement policy requires separation of duties.

Bound runs by maximum tool calls, elapsed time, model tokens, retries, and spend. Defaults should be conservative and visible in configuration. Stop and preserve a recoverable result when a limit is reached. A failed verifier cannot be overruled by persuasive model prose. The visible result must distinguish prepared, approved, submitted, confirmed, and reconciled actions.

## Durable worker  outbox  idempotency  and reconciliation

Create jobs transactionally with the business request. Workers claim ready jobs using short PostgreSQL transactions and FOR UPDATE SKIP LOCKED, with ordered eligibility, a lease, heartbeat, attempt counter, fencing token, and retry schedule. PostgreSQL documents SKIP LOCKED as suitable for queue-like consumption, not a general consistent business-data snapshot. Keep external calls outside long database transactions. A sweeper recovers expired leases; updates require the current fencing token. [A2]

The dispatcher enumerates only tenants assigned to its service principal through narrowly scoped control-plane metadata, then claims jobs inside that tenant's RLS context. Job payloads preserve the originating actor and execution scope; reauthorize them on resume. Do not give the worker unrestricted database-owner credentials merely to simplify queue discovery.

Persist each side-effect intent in an outbox in the same transaction that records the approved action. Assign a stable operation ID, payload hash, tenant/integration scope, and external idempotency key where supported. Dispatchers may deliver more than once. Require idempotent local consumers and adapter-specific duplicate protection. Do not claim universal exactly-once execution across PostgreSQL and an external ERP.

If a remote write times out after submission, record UNKNOWN_OUTCOME and reconcile by operation ID, idempotency key, or external reference. Do not blindly replay a non-idempotent purchase order creation. Query the external system, inspect its recorded state, and link the confirmed object before resuming. If the provider cannot disambiguate the result, require manual reconciliation with the evidence preserved. Compensation is a new authorized business action, not a fictional rollback of an external transaction.

Use capped exponential backoff with jitter for retryable failures, permanent-failure classification, and a dead-letter review queue. Cancellation is cooperative; check it before each expensive task and before dispatch. A cancellation request after a remote side effect requires reconciliation. A worker restart, duplicate webhook, expired lease, or browser refresh must not produce a second purchase order in supported idempotent scenarios. Durable work must not depend on a FastAPI in-process background callback. [A6]

## Identity  tenancy  RBAC  and data protection

For a configured enterprise pilot, use OIDC authorization-code flow with PKCE through a maintained identity library and the organization's provider, such as Microsoft Entra ID. Keep browser sessions in secure, HttpOnly cookies; keep access/refresh tokens server-side. The Next.js server proxies API requests with an access token issued for the FastAPI resource. FastAPI validates signature, issuer, audience, expiry, and required scopes using trusted provider metadata and key rotation. Do not accept an ID token as an API access token. Microsoft identifies the resource through the access token's audience claim. [A7]

Define Viewer, Planner, Approver, Tenant Administrator, and integration-service roles with an explicit operation matrix. Tenant administration does not automatically authorize procurement spend. Resolve active memberships from server-controlled records. Recheck permission at execution time, not only when a job was submitted. Protect sessions, approval endpoints, and mutations against CSRF, enforce exact CORS origins, and rate-limit costly endpoints per tenant and actor.

Enable and force PostgreSQL RLS on tenant-owned tables, including documents, chunks, jobs, approvals, and execution records. Use a non-owner application role without BYPASSRLS; keep migrations and backups under separate restricted credentials. Set validated tenant context transaction-locally and reset pooled connection state. Provide USING and WITH CHECK policies, fail closed when context is absent, and test direct database access as the actual runtime role. PostgreSQL owners and BYPASSRLS roles can bypass ordinary RLS, so table flags alone are insufficient. [A1]

Protect graph checkpoints through a tenant-aware persistence wrapper and verified thread ownership; harden generated checkpoint tables or their access path explicitly rather than assuming framework defaults provide tenant isolation. Scope object storage, signed download links, logs, caches, exports, and background jobs consistently. Keep secrets out of repositories, frontend bundles, prompts, model inputs, telemetry, and exception bodies. Use environment/secret-manager references with rotation support.

Treat retrieved documents and tool output as untrusted data. They cannot change system rules, grant permissions, request secrets, or introduce tools. Disable arbitrary shell/Python execution and unrestricted SQL in the deployed agent. Use allowlisted structured tools, parameterized queries, bounded result sizes, upload type/size/decompression limits, and parser isolation. An HTTP connector must restrict destinations and defend against private-network/metadata-address access and redirect abuse. Document retention, deletion, model-provider data handling, and audit access before enabling a real-data pilot.

## Integration adapters and honest operating modes

Define a typed adapter contract: capabilities(), health(), validate_credentials(), fetch_changes(cursor), preview_action(), execute(operation_id, payload), lookup_operation(), and reconcile(). Each adapter declares supported entities, pagination, rate limits, permissions, webhook validation, idempotency behavior, and failure semantics. Persist external/internal identifier mappings and incremental-sync cursors. Verify webhook signatures and reject stale/replayed events. Separate read credentials from write permissions where supported.

Ship a file adapter and deterministic sandbox business-system adapter first. Implement an actual ERP connector only against its official documented API and available credentials. A branded button or stub is not an integration. Display DISABLED, NOT_CONFIGURED, CONFIGURED_UNVERIFIED, VERIFIED_READ_ONLY, LIVE_WRITE_AUTHORIZED, DEGRADED, or UNKNOWN_OUTCOME with the last successful check and supported capabilities. Never fabricate live health, completed orders, supplier responses, or synchronized records.

Separate execution mode from data provenance. Offline mode uses supplied local data and verified available local models; if model weights are unavailable, disclose that limitation and retain deterministic analytics. Sandbox mode permits reversible test actions against a simulator or provider sandbox. Live read-only mode permits authorized real-system ingestion. Live write mode requires scoped authorization, permissions, tested reconciliation, and configured limits. Use separate provenance fields: source_kind records user-supplied, public or generated origin; value_kind records observed, derived, forecast, assumed or simulated values. Imported is an ingestion state, not a guarantee that a value was observed. The UI uses the corresponding provenance labels consistently. Synthetic fixtures may test code but may not count as evidence of real business savings or model accuracy.

## Observability and operational evidence

Instrument HTTP requests, worker jobs, retrieval, model calls, optimizer runs, and adapters with correlated OpenTelemetry traces. Record structured logs and metrics with request_id, run_id, job_id, operation_id, model/data/policy versions, timing, status, and redacted error category. Restrict tenant identifiers and sensitive payloads; avoid high-cardinality or confidential metrics labels. OpenTelemetry's traces, metrics, and logs support investigation; observability must not become a second uncontrolled copy of customer data. [A8]

Track queue age, lease expiry, retry count, dead-letter count, UNKNOWN_OUTCOME age, sync freshness, forecast drift, retrieval coverage, approval waiting time, model tokens/cost, latency, and verified task success. Build an operator view with retry/reconcile controls gated by role. Set retention and export policies for audit records; append-only application permissions do not imply cryptographic immutability. Record who changed configuration, promoted models, granted approvals, and executed actions.

Document database and artifact backup/restore, migration rollback strategy, dependency updates, incident triage, and a release rollback. Test restoration into an isolated environment and verify artifact hashes and a representative business workflow. Rebuildable embeddings are not a substitute for backing up source documents and approvals. Preserve completed verification evidence, benchmark hardware, software versions, test seeds, and known limitations in the release report.

## Measurable acceptance gates

All numerical values below are PROPOSED TARGETS, not measured achievements or contractual service levels. Record actual results and the exact test profile. A failed security/integrity gate blocks the affected live capability; a missed performance target requires an explicit limitation and remediation plan, never a fabricated pass.

ARC-01  -  A clean checkout starts web, API, worker, database, migrations, and health checks using the documented local command. No external service or paid API is silently required. Local smoke tests use explicitly labelled deterministic providers; the real LLM and embedding paths require available model weights or an authorized provider and separate verification. Restarting processes preserves accepted jobs and completed runs.

ARC-02  -  Generated TypeScript contracts match committed OpenAPI exactly in CI. Every documented operation has success and invalid-input coverage. Repeated idempotency keys return one operation; conflicting payload reuse is rejected. Concurrent stale updates are rejected in 100% of scripted cases.

ARC-03  -  Golden tests cover at least 30 unit, currency, timezone, return, duplicate-event, late-arrival, and missing-value boundary cases. All pass. Every forecast, plan, and evidence answer resolves to recorded source/data/model/policy versions.

SEC-01  -  Run at least 50 cross-tenant and cross-role denial cases covering APIs, direct RLS queries, vector retrieval, checkpoint access, downloads, exports, streams, and worker execution. Target: zero unauthorized rows, chunks, actions, or metadata disclosures. Revocation is effective on the next protected operation.

ARC-04  -  Evaluate on a frozen, independently checked set of at least 100 representative questions with explicit supporting evidence, including historical, missing-evidence, and conflicting-policy cases. Targets: Recall@10 at least 0.90 on answerable cases and citation-support precision at least 0.95; report per-category results, abstention behavior, denominators, and uncertainty. Permission-denial cases must pass completely.

ARC-05  -  All accepted optimizer outputs satisfy every hard constraint in an independent validator. Infeasible/unknown statuses are never presented as approved recommendations. Reproduction tests preserve inputs and solver settings; deterministic fixtures produce equivalent objective/constraint results.

AGT-01  -  At least 50 frozen business scenarios exercise retrieval, forecasting, optimization, missing data, stale approval, denied action, timeout, and recovery. Target: at least 90% verified task completion on supported scenarios, with zero unauthorized external mutations. Repeat stochastic runs at least three times and publish variation and cost.

AGT-02  -  Inject failure before dispatch, after remote acceptance, before local confirmation, during reconciliation, and after lease expiry, with duplicate deliveries. All scripted cases finish with one verified remote action where idempotency is supported, or an explicit unresolved state. No unknown write is blindly replayed.

ARC-06  -  Proposed lease target: 45 seconds with 10-second heartbeats; recover eligible abandoned work within 60 seconds after worker availability. Complete a backup/restore drill. For read-only pilot analytics, initial planning targets are RPO 24 hours and RTO 4 hours. Live-write order execution requires an operation-preserving recovery design, normally continuous database recovery plus reconciliation against the external system; a daily-backup analytics target is not sufficient to claim no lost orders. Agree and measure the appropriate recovery objectives for each capability.

ARC-07  -  On a declared reference profile of 8 vCPUs, 32 GiB RAM, 100,000 indexed chunks, one million transaction rows, and 20 concurrent interactive users, target p95 metadata reads below 500 ms and p95 retrieval below 2 seconds at 5 retrieval requests/second, excluding external generation. Record cold/warm conditions. Benchmark training, forecasting, optimization, and external-model latency separately; do not hide them in exclusions.

ARC-08  -  Lint, strict type checks, migrations, unit/property tests, real-PostgreSQL integration tests, dependency/secret checks, and Playwright critical journeys pass. Use real RLS/pgvector behavior rather than replacing database tests with mocks. Publish remaining defects and unverified integrations; no unresolved critical security or data-integrity defect may be accepted for a live pilot.

## Source register

[A1] PostgreSQL row-security documentation: default denial, owner/BYPASSRLS behavior, policy checks, and isolation caveats. www.postgresql.org source

[A2] PostgreSQL SELECT documentation: SKIP LOCKED and queue-like consumption. www.postgresql.org source

[A3] pgvector official repository: filtered approximate search, iterative scans, and tenant/index considerations. github.com source

[A4] LangGraph persistence documentation: checkpoints, stores, and persistent PostgreSQL checkpointers. docs.langchain.com source

[A5] Google OR-Tools CP-SAT documentation: integer constraints and explicit solver statuses. developers.google.com source

[A6] FastAPI background-task documentation: in-process background work and heavier worker alternatives. fastapi.tiangolo.com source

[A7] Microsoft Entra access-token documentation: resource ownership and audience. learn.microsoft.com source

[A8] OpenTelemetry observability primer: traces, metrics, and logs. opentelemetry.io source

[A9] Next.js TypeScript documentation. nextjs.org source

# 3 Data research and interactive experience

This supporting specification defines the evidence and interface required for SupplyLens, a master's project combining retail forecasting, inventory simulation, document retrieval, and supervised agent workflows. Requirements below are proposed project decisions; the source register distinguishes externally verified dataset and technology facts. The initial repository is empty and real datasets will be supplied later. Do not report data inspection, trained models, measured improvements, or completed integrations before producing the corresponding evidence. Gate P0 means a controlled product; P1 means an enterprise pilot; P2 means qualified production. These are release gates, not issue severity labels.

## Data admission and provenance

DAT-001  -  Discover the supplied inputs without changing them. Inspect the nominated project and input directories only. Inventory supported tables, archives, documents, and accompanying licenses before selecting an adapter. Create a manifest with original filename, relative location, file type, byte size, SHA-256 hash, acquisition and ingestion timestamps, and dataset version. Keep original files immutable; extract archives into a separate staging area with safe path handling. Do not execute embedded scripts, spreadsheet macros, or document instructions. Produce processed copies with reproducible transformations, hashes, and an exclusion log. A failed import must leave the originals intact.

DAT-002  -  Record permissions per file, not merely per repository. Each manifest entry must carry source URL or supplied-owner attribution, license identifier and exact terms reference, permitted purpose, redistribution conditions, sensitive fields, and unresolved restrictions. Record unknown permissions as unknown. A public download or an MIT-licensed adapter does not establish permission to redistribute its upstream business data. P0 may use authorized local data without republishing it. P1 and P2 require documented rights for their intended use. Never silently replace missing real inputs with generated records.

DAT-003  -  Publish a schema and quality report before modeling. For each table, record column meaning, datatype, units, currency, timezone, cadence, primary and foreign keys, event time, available-at time where known, row count, date span, missingness, duplicates, and invalid values. Report cancellations, returns, negative quantities, product-code changes, partial periods, and missing calendar coverage explicitly. An ingestion timestamp is not proof that a historical fact was available to a planner at that time. Preserve that distinction in backtesting and document it when historical availability cannot be reconstructed.

DAT-004  -  Select one primary source population. Prefer suitable user-supplied real data. Otherwise, assess M5 and UCI Online Retail II independently. Use one as the principal forecasting dataset and retain a separate dataset ID for every additional study. M5 contains item-store sales and calendar/price information; the organizers also publish evaluation resources. UCI Online Retail II contains transactions for one UK online retailer and is licensed CC BY 4.0. [D1][D2] Do not combine Walmart, the UCI retailer, and H&M articles into one supposed enterprise. A common adapter schema permits comparable software behavior, not a fictional common business history.

For M5, verify competition access and dataset terms at acquisition. Preserve its item/store hierarchy and calendar mapping. Its supplied retail data do not establish supplier purchase costs, purchase orders, on-hand inventory, actual lead times, or warehouse geometry. For UCI, the documented period is December 2009 to December 2011; invoice codes beginning with C indicate cancellation, prices are sterling, and Country describes customer residence. [D2] Country must not become a warehouse identifier. Use actual product codes, retain returns separately, and define whether the target is fulfilled positive units or net transactions. Explain exclusions rather than dropping all inconvenient rows.

DAT-005  -  Keep InventoryBench in the correct role. Its documented histories contain five periods; the real-data configuration uses five training weeks and 48 evaluation weeks. Cost/lead-time variants reuse underlying trajectories. [D3] This is useful for a separate agent/control benchmark, not an adequate primary history for training the proposed deep forecasting model. Never train on benchmark test trajectories or count variants as independent demand histories. Group by underlying article/trajectory. Verify upstream H&M terms separately from the repository's MIT license. Its README and detailed specification describe different reward denominators; pin and inspect the actual evaluator before reproducing a score. [D3][D4]

DAT-006  -  Preserve the distinction between sales and demand. Transactions measure observed sales. Without reliable availability records, a zero may represent no purchases, missing extraction, closure, an unlisted item, or a stockout. Label the model output "unit-sales forecast" unless uncensored demand is justified. Do not interpolate lost demand as a discovered fact. If historical sales drive inventory simulation, label them a demand proxy and discuss how unmet purchases may be absent. Claims about actual stockout reduction or business ROI require additional evidence beyond this retrospective proxy simulation.

DAT-007  -  Maintain explicit canonical contracts. Forecast observations require tenant, dataset snapshot, real series/product/location identifiers, event date, observed units, source-row lineage, and availability information. Preserve missing location or inventory fields as missing. Optional stock ledgers, supplier terms, orders, receipts, and costs have separate tables and permissions. Documents require source, document/version ID, hash, page or section locator, effective dates, tenant scope, and access scope. Currency conversion, aggregation, and derived fields must retain their calculation version and contributing sources. A data card records which operational questions the admitted data can and cannot answer.

## Forecasting and dissertation protocol

ML-001  -  Freeze a feasible task after admission. Use daily forecasting with a 28-day horizon as the initial design for suitable retail histories; change cadence or horizon only through a documented decision based on the supplied data and planning interval. Define a minimum usable history, missing-period policy, seasonal period, training cohort, and cold-start policy before inspecting test outcomes. Start with a reproducible, moderately sized cohort, then expand if compute permits. Select that cohort using information available in training, not total future sales. If the data cannot support the DL study, report the shortfall and use an authorized fallback dataset rather than inventing observations.

ML-002  -  Implement exactly three principal model families. Compare seasonal naïve, LightGBM, and one compact temporal convolutional network (TCN). Train the LightGBM and TCN on the admitted data; save their actual learned artifacts. LightGBM supports a quantile objective, and the original TCN paper motivates causal convolutional sequence models. [D5][D6] Neither source guarantees that either model will outperform seasonal naïve here. Use quantiles 0.10, 0.50, and 0.90. The median is the common point forecast. The student must own the feature pipeline, training code, configuration, evaluation, and interpretation; a hosted LLM answer does not satisfy this training requirement.

Keep the TCN compact: causal dilated residual blocks, a declared context window, a small channel budget, dropout, and a direct multi-horizon quantile head. Choose its receptive field to cover the intended context. Tune a bounded set of hyperparameters on validation data. Use the same permitted covariates, horizons, series, and evaluation origins for all models. Estimate seasonal-naïve uncertainty from training-only historical errors with a documented method; do not give it future residuals. Any clipping of impossible negative unit predictions, quantile rearrangement, or calibration must be declared and applied consistently before final scoring.

ML-003  -  Prevent temporal and group leakage. Fit imputers, encoders, scalers, feature selection, and calibration only on the appropriate training partition. Shift rolling features before the forecast origin. Use future calendar information only when actually known; observed future prices, revised orders, and realized lead times are unavailable unless an authentic advance schedule proves otherwise. Avoid random splits of overlapping windows. Exact duplicates and trajectory variants stay together. A chronological test on existing SKUs measures operational forecasting; a separate held-out SKU/location experiment measures transfer. Do not describe one as the other.

ML-004  -  Keep an untouched final test. Define chronological training, validation, and final-test dates from the actual data. Use rolling origins for development and exclude training examples whose forecast labels cross the training cutoff. Freeze model selection, hyperparameters, preprocessing, aggregation, and metric definitions before the final test. Record whether an operational walk-forward protocol allows scheduled refits using newly available observations. Run the same protocol for every model. Aim for at least three TCN seeds within the compute budget, recording hardware, duration, peak memory, and any failed runs. Use paired comparisons on identical origins; uncertainty estimates should respect dependence across series and time blocks rather than treating every row as independent.

ML-005  -  Evaluate point accuracy and uncertainty honestly. Report MAE and MASE for point forecasts, with the seasonal-naïve scale computed from training data. If that denominator is zero, or insufficient history prevents its definition, mark MASE undefined, report the affected series count, and retain MAE; never hide the issue behind an arbitrary epsilon. State aggregation weights and metric coverage. Report pinball loss separately for each quantile and horizon, empirical coverage and width for the central 80% interval, and quantile-crossing frequency. Forecast evaluation and scaled errors are established in the authors' forecasting text. [D7] Treat subgroup calibration and intermittency as substantive findings. Percentage metrics with zero denominators cannot be silently averaged away.

Do not obtain a lead-time demand quantile by summing daily quantiles and calling it calibrated: temporal dependence matters. If the optimizer needs multi-day uncertainty, use an explicitly validated aggregate-demand model or scenario-generation method that preserves relevant dependence, such as training-residual blocks. Record its assumptions and calibration separately. Until this is implemented, restrict claims to the evaluated marginal forecasts and clearly identified simulation scenarios.

ML-006  -  Separate the two experimental questions. For the forecasting comparison, hold the optimizer, constraints, cost assumptions, initial conditions, and scenario shocks fixed while varying only the forecast model. For the RAG/agent comparison, freeze the selected forecaster and the same optimizer. Compare a deterministic tool workflow, basic vector retrieval, hybrid retrieval with reranking and metadata filters, and an adaptive agent using that same enhanced retrieval. Give each applicable condition equivalent permissible documents and as-of information. Keep extraction, retrieval, and tool policies explicit so differences can be attributed. An optimizer must enforce feasibility; the LLM must not invent arithmetic or bypass constraints.

Use a held-out, human-reviewed question/action set for retrieval recall, citation entailment, numeric correctness, handling of conflicting or expired documents, appropriate abstention, tool/task success, latency, and token cost. Include missing information and cross-tenant access attempts. Freeze ground truth and scoring rules before comparison. Supplement automated checks with human assessment; an LLM judge alone is insufficient. Preserve negative results. A convincing dissertation may show that better forecasts help inventory decisions while extra agent complexity does not improve a particular task.

ML-007  -  Specify the inventory simulator before claiming business benefit. Default to a lost-sales system. Declare the order of events: observe permitted state, choose orders, receive any due deliveries according to the stated zero-lead-time convention, realize demand, fulfill up to available stock, record lost sales, then accrue holding cost. Define start stock, pipeline, lead-time distributions, review interval, order horizon, unit/case-pack rules, minimum order quantities, capacity, budget, and costs. Preserve nonnegative physical inventory and identify infeasible plans explicitly. Selling price is not purchase cost. When these inputs are absent, create a separately versioned assumption configuration, visibly labeled simulated, with rationale and sensitivity ranges.

Compare policies under the same initial state and paired random shocks; agents cannot inspect future demand or realized future lead times. Report fill rate against the stated demand proxy, stockout periods, average inventory, ordering/holding/shortage costs, feasibility violations, and a service-cost tradeoff. Show sensitivity to lead-time and cost assumptions. A perfect-foresight reference is an oracle bound, not a deployable policy. Do not translate simulated savings into actual ROI or causally attribute outcomes to the product without an appropriate field study.

ML-008  -  Make every result reconstructable. Save dataset and document hashes, cohort and split manifests, feature configuration, model checkpoints, dependencies, seeds, forecast files, simulator version, optimizer settings, assumptions, and evaluation outputs under an experiment ID. Export a model card, data card, metric dictionary, and limitations statement. Research figures must identify observed, predicted, and simulated quantities. The app must load measured experiment results, not handwritten scores. P0 acceptance requires a reproducible end-to-end study on authorized data; P1 and P2 add evidence required for their actual operating context rather than relabeling the dissertation demonstration as production.

## Visual system and shared product state

UX-001  -  Establish a distinctive, restrained identity. SupplyLens should feel like a professional planning instrument: graphite structure, warm off-white surfaces in light mode, clear typography, teal selections, cobalt forecast lines, and amber risk cues. Use tabular numerals, disciplined alignment, readable density, and quiet section divisions. Suggested starting tokens are light background #F7FAF9, surface #FFFFFF, text #172B27, muted #536B63, accent #147A62; dark background #10191B, surface #172225, text #E8F0ED, muted #A7BCB4, accent #63C9A8. These are proposals requiring contrast verification, not certified combinations. Reserve stronger color for decisions and state; encode meaning with text and shape as well.

UX-002  -  Implement Light, Dark, and System completely. Persist the explicit selection, follow operating-system changes only in System mode, avoid a wrong-theme flash, and style controls, dialogs, tooltips, charts, loading states, focus outlines, and 3D materials coherently. Browser color-scheme preferences support this behavior. [D8] Use semantic application tokens rather than scattered hardcoded colors. Theme changes must preserve filters, chart zoom, selection, draft text, and scenario state. Provide a readable print/export theme. Test every state in both themes, including disabled and destructive controls.

UX-003  -  Share one trustworthy context across every widget. The canonical state contains tenant ID, dataset snapshot ID, reporting range, historical as-of cutoff, timezone, currency, scenario ID/version, forecast/model run, product/location selection, and active filters. Serialize appropriate non-sensitive state in the URL. Scope caches, APIs, saved views, document retrieval, and exports to tenant and permissions. A tenant change cancels outdated requests and clears unauthorized selections; historical snapshots must not appear current because today's date is displayed. Changing a date filter must change the underlying query, with the as-of cutoff distinguished from the chart's visible range.

Every KPI, table, chart mark, 3D selection, chat citation, and export must be traceable to a snapshot, calculation/model run, source hashes, and applicable field permissions. Field restrictions apply before aggregation, tool output, and rendering; hidden columns must not leak through tooltips, totals, chat, or exports. If an existing immutable source unexpectedly changes or its lineage breaks, invalidate unreproducible dependent results and show "source changed" or "provenance unavailable" with a repair path. A legitimate new source version preserves historical snapshots and their evidence; it marks current pending plans for refresh without rewriting completed decisions. Do not continue displaying stale derived numbers as current verified outputs. Use concise provenance chips: Observed, Forecast, Assumed, and Simulated.

## Required screens and genuine interactions

UX-004  -  Data admission and overview. An empty installation opens a purposeful setup screen: choose inputs, inspect file/schema previews, map fields, review quality and permissions, and create a dataset snapshot. No fabricated dashboard is shown as a connected business. The overview presents a few relevant, defined KPIs with coverage and last successful refresh. Selecting a KPI filters the associated records and explains its calculation. Missing stock data produces a clear unavailable inventory measure, not zero stock. If an optional tutorial uses synthetic data, it occupies a visibly separate demo workspace.

UX-005  -  Inventory workspace and meaningful 3D. Pair a sortable, filterable inventory/product table with a switchable 2D network and 3D scene. Use real entity IDs and documented relationships. When geometry is unavailable, label the scene "schematic"; do not imply measured warehouse dimensions or geographical distances. A supplier/location/product selection must highlight the corresponding mesh, table row, forecast series, and evidence drawer. Selecting the row must produce the same result. Camera reset, focus-selected, and clear-selection controls have visible labels. Never require canvas picking to perform an essential task.

Use React Three Fiber for the user-selectable scene and Apache ECharts as the single quantitative chart library. ECharts exposes selection and zoom events that can connect charts to application state. [D9] The product must implement those connections explicitly. A time slider moves through actual available snapshots or a named scenario's simulated states; it must not animate invented stock movements. The 3D mode is a required implemented feature on supported desktop devices. A compact 2D table/network provides full functional parity, loads by default on constrained devices, and remains available if WebGL fails. Decorative orbiting objects, perpetual camera motion, and exaggerated risk effects add no business evidence.

UX-006  -  Forecast lab and linked charts. Show observed history, the forecast origin, horizon, median, and labeled 10-90% interval. Link brushing and date zoom to the shared reporting state without feedback loops. Selecting a product updates forecasts, error tables, and metadata together. Model comparison uses identical folds and shows measured pinball/MAE/MASE coverage with definitions. Label axis units and currencies; represent missing dates as missing, not false continuity. Legends, pinned tooltips, drilldowns, and reset controls work with keyboard and touch. Every chart has a useful text summary and accessible data table. Display downsampling must not alter analytical results or exports.

UX-007  -  Scenario studio. Provide bounded inputs for assumptions such as supplier delay, demand multiplier, budget, and service target only where the implemented model supports them. Each control shows units, baseline value, allowed range, and provenance. A local edit creates a draft scenario; recomputation uses the actual simulator/optimizer and shows pending status. Compare the baseline and draft under the same snapshot and shocks. Display plan quantities, feasibility, constraint explanations, and changes in simulated service/cost. Saving creates a versioned scenario. Exporting a draft plan must not imply that a purchase order was sent. Inputs changing after calculation mark the previous result stale until recomputed.

UX-008  -  Evidence copilot and run history. Chat answers cite document versions and page/section locations and link numerical claims to forecast or calculation runs. The evidence drawer shows effective dates and permission-appropriate excerpts. Display concise task states and tool outcomes, such as "forecast available" or "constraint check failed," rather than an invented reasoning transcript. Missing/conflicting evidence prompts a precise limitation or request for the missing input. Run history records actual queued, running, completed, cancelled, and failed jobs, with inputs, duration, artifacts, and reproducible exports. Progress percentages require a real denominator; otherwise use honest stage status.

UX-009  -  Design non-happy paths as complete flows. Loading reserves layout space; empty states explain missing inputs or zero matching records; errors preserve user edits and provide retry or repair. Validate dates, units, ranges, unknown IDs, expired sessions, and incompatible snapshots. Disable impossible actions with a reason. Cancel or supersede stale requests when filters change, and reject late responses for an old tenant/scenario. Refreshing a long job reconnects to its durable job ID. Partial results are labeled partial. A broken document link or forecast artifact is actionable. Avoid optimistic success for order execution or training completion.

UX-013 - Supplier policies and approvals. Provide a searchable supplier and policy workspace with document versions, effective-date filters, side-by-side amendments and affected pending plans. The action drawer must show exact supplier, SKU, quantity, unit, currency, amount, delivery date, environment and evidence. The approval queue supports review, reject with reason, edit and revalidate, expiry, and role-aware escalation. A visible state change is confirmed against the server; unavailable actions explain their prerequisite.

UX-014 - Administration and value reporting. Provide functional screens for memberships and roles, data-source permissions, job history, connector status, model promotion history, tenant usage budgets, retention and audit export. A business-value view compares measured results or explicitly labelled simulated scenarios, with service-cost tradeoffs, objective breakdowns and sensitivity controls. Display price, currency, period and attribution assumptions next to financial values. Do not label a scenario's lower cost as realized customer savings.

## Accessibility  performance  and acceptance evidence

UX-010  -  Target WCAG 2.2 AA and verify real tasks. Use semantic controls, a logical heading/focus order, visible unobscured focus, labels, skip links, and keyboard dismissal with focus restoration. Test text contrast of at least 4.5:1, applicable large text at 3:1, and relevant non-text controls at 3:1. Support 200% zoom and reflow at 320 CSS pixels. WCAG's minimum target-size criterion is 24 CSS pixels with exceptions; prefer 44-pixel touch targets where feasible. [D10] Announce meaningful calculation completion politely without reading every slider frame. Chart ARIA descriptions and patterns help but do not replace keyboard-operable controls and data tables. [D11]

Honor reduced-motion preferences and offer pause controls where motion communicates time. [D12] Remove idle rotation, strong parallax, and repeated entrance animation. Users must be able to inspect the same scenario in a static view. Test native range controls and numerical alternatives, accessible comboboxes, table navigation, dialog focus, and validation messaging. Use manual keyboard and screen-reader journeys alongside automated checks; a passing automated scan is not proof that complex analytical tasks are accessible.

UX-011  -  Set measurable performance targets. Target field 75th-percentile LCP at or below 2.5 seconds, INP at or below 200 milliseconds, and CLS at or below 0.1 where field measurement exists. [D13] Label pre-release results as laboratory measurements and record device/network conditions. Lazy-load 3D, render on demand, reuse geometry/materials, instance repeated entities, and adapt resolution; these are supported R3F optimization approaches. [D14] Avoid a continuous idle render loop. Target immediate local control feedback within 100 milliseconds while showing genuine pending server calculation. Set training and query budgets after measuring representative data sizes; never fabricate completion to meet a visual target.

UX-012  -  Demonstrate acceptance with linked evidence. At P0, exercise five complete journeys: import authorized data and inspect lineage; train and compare the three models; select an entity through 2D/3D and inspect matching charts; compute and save a feasible scenario; ask a grounded question and replay/export its evidence. Test 320-, 768-, and 1440-pixel layouts, Light/Dark/System, reduced motion, keyboard use, screen reader essentials, WebGL failure, zero/missing data, network interruption, and permission changes. Confirm exported values equal the analytical results. A provenance break must invalidate all dependent widgets. Cross-tenant or field-permission tests must cover chart tooltips and agent tools as well as APIs. Record each DAT, ML, and UX requirement as passed, failed, or blocked with evidence; do not label the product complete while primary interactions remain placeholders.

## Source register

Primary/official sources verified 20 October 2026. Source links identify the supporting publications and official documentation. Requirements are project prescriptions unless explicitly attributed above; no empirical SupplyLens result is claimed.

[D1] M5 competition data: www.kaggle.com source ; organizers' data/evaluation repository: github.com source . Access and applicable dataset terms must be checked when acquiring files.

[D2] UCI Online Retail II, dataset DOI 10.24432/C5CG6D: archive.ics.uci.edu source . CC BY 4.0 is explicitly stated by UCI.

[D3] InventoryBench detailed benchmark specification: github.com source .

[D4] InventoryBench repository, evaluation overview, and repository license: github.com source . Verify a pinned commit and upstream data terms.

[D5] LightGBM official parameters, including quantile objective: lightgbm.readthedocs.io source .

[D6] Bai, Kolter, and Koltun, An Empirical Evaluation of Generic Convolutional and Recurrent Networks for Sequence Modeling: arxiv.org source .

[D7] Hyndman and Athanasopoulos, Forecasting: Principles and Practice, forecaster's toolbox: otexts.com source .

[D8] MDN, prefers-color-scheme: developer.mozilla.org source .

[D9] Apache ECharts, event and action concepts: echarts.apache.org source . Resolve exact APIs against the pinned installed release.

[D10] W3C Web Content Accessibility Guidelines 2.2: www.w3.org source .

[D11] Apache ECharts accessibility guidance: echarts.apache.org source . Verify component imports and configuration against the pinned release; do not assume defaults enable accessibility.

[D12] MDN, prefers-reduced-motion: developer.mozilla.org source .

[D13] Web Vitals definitions and thresholds: web.dev source .

[D14] React Three Fiber, scaling performance: r3f.docs.pmnd.rs source .

## Controlled experiment matrix

The primary question tests effective-date and amendment handling with forecasting and optimization fixed. The secondary question tests selective agent intervention. Compare the following conditions separately; each result must identify which component changed.

| Study | Comparison | Inputs held fixed |
| --- | --- | --- |
| F | Seasonal naive versus LightGBM versus quantile TCN | Cohort, origins, horizon, available covariates, simulator, constraints and costs |
| R1a | Vector retrieval versus hybrid lexical/vector retrieval | Agent policy, forecaster, optimizer, corpus, questions and source visibility |
| R1b | Hybrid retrieval versus the same hybrid retrieval with reranking | Candidate corpus, model/tool settings, questions and source visibility |
| R2 | Hybrid retrieval versus the same retrieval with explicit effective-date, amendment and conflict logic | Models, tools, source corpus and task set |
| R3 | Time-aware system versus the same system with an evidence-repair loop before action preparation | Retrieval candidates, forecasting, optimizer and mandatory execution controls |
| A | Always-invoked agent versus a declared selective-intervention policy | Same trained model, tool set, retrieval configuration, tasks and limits |
| O | Strong structured-policy optimizer reference | Correct policy inputs supplied directly; report that this bypasses document interpretation |

Tenant permissions, document ACLs, historical knowledge cutoffs and core execution safety checks remain enforced in every condition. Do not disable them to create a weaker comparator. Effective-date selection may vary only in an isolated read-only R2 research profile within the same set of authorized documents known at the decision time; external adapters are disabled in that profile. The operational product always enforces its full temporal rules. Evaluate proposal validity against held-out policy ground truth; keep that answer key inaccessible to the runtime agent. Report invalid proposals, rejected actions, repair attempts and executed violations separately. Zero executed violations caused by a backend rejection mechanism does not prove that retrieval proposals were accurate.

Separate development and final task sets. Group shared policy templates and demand trajectories in splits and uncertainty estimates. Freeze stopping rules, budgets, terminal inventory valuation and beyond-horizon order treatment before testing. Establish the specific contribution through a related-work comparison with inventory-agent research. [R1]

[R1] Baek et al., AI Agents for Inventory Control Human LLM OR Complementarity, 2026. arxiv.org source .

# 4 Execution and acceptance

## Purpose and authority

This chapter turns the product and technical requirements into a repeatable engineering workflow. Use it alongside the master prompt. The application has not been implemented by this document pack. Requirement targets are proposed release conditions; the evidence register begins with every result marked not run.

The implementation agent should work within the selected project and available tools, inspect before changing existing files, and preserve the user's datasets. Routine local development is authorized by the launch request. A specific external action must have the applicable authority and permissions. A blocked deployment, unavailable credential, or absent customer dataset does not prevent independent local work. Prepare the exact payload or deployment plan before requesting missing authorization.

## Recommended repository structure

Use one repository with these responsibilities. Preserve equivalent established conventions if the folder already contains a project.

| Location | Responsibility |
| --- | --- |
| apps/web/ | Next.js application, routes, components, chart and 3D views |
| services/api/ | FastAPI service, business modules, authorization and versioned endpoints |
| services/worker/ | Durable ingestion, training, indexing and execution jobs |
| packages/contracts/ | Generated frontend types and shared API contract fixtures |
| ml/ | Dataset adapters, feature pipelines, model training and evaluation |
| optimisation/ | Inventory state, constraints, objective definitions and simulation |
| evaluations/ | Frozen task sets, retrieval labels, ablations and experiment runners |
| tests/ | Unit, integration, tenant-isolation, recovery and browser journeys |
| data/raw/ | Immutable source files or documented references to an approved store |
| data/processed/ | Versioned derived datasets with source lineage |
| knowledge/raw/ | Original supplier and policy documents |
| artifacts/ | Model artifacts, reports and evidence with retention rules |
| docs/specs/ | The implementation specification and source register |
| docs/operations/ | Installation, deployment, recovery and user guides |
| infra/ | Container definitions and the qualified deployment configuration |
| execution_pack/ | The original launch documents and templates |

Do not create application modules that are merely empty placeholders to satisfy this map. Group closely related packages where it keeps imports and deployment simpler. Keep raw files, secrets, model caches and customer exports out of source control. Use a documented artifact store for large model weights; retain checksums and retrieval instructions.

## First session deliverables

Inspect files and tool capabilities. Create a data inventory with only metadata needed for qualification; do not dump sensitive rows into logs or chat. Record runtime choices and verify official package compatibility. Write a concise plan and start a thin working path that spans the database, API and browser.

Implement the first development commands and actually run them. Provide equivalent commands for environment diagnostics, dependency installation, database migration, local startup, development import, baseline training, smoke tests and browser tests. Commands are part of the future implementation deliverable; this pack does not pretend that those scripts exist already.

The first useful demonstration is a validated import visible in the inventory or sales screen, a baseline prediction tied to that import, a deterministic planning result, and a persisted decision record. If the real source supports only sales forecasting, the inventory part uses an isolated, explicitly marked fixture. Build the genuine data adapter and identify which missing fields prevent operational claims.

## A concrete reference scenario

Use the supplied policy_change_scenario.json as a test fixture. It is deliberately synthetic and contains no real supplier terms. Keep it separate from research datasets and live tenant records.

One product requires 30 units by 22 October 2026. No units are available or already inbound. The purchasing budget is USD 180. Supplier A charges USD 5 per unit, has a 10-unit order increment, and can deliver by the deadline. Its original minimum order was 20 units. A known amendment becomes effective on 20 October and changes the minimum to 40 units. Supplier B charges USD 6 per unit, has a 10-unit minimum and a 5-unit increment, and can also deliver by the deadline. All relevant constraints and prices are specified; this fixture is a deterministic procurement calculation, not a learned forecast experiment.

At the 19 October decision time, the applicable original policy allows an order of 30 units from A for USD 150. At the 20 October decision time, A's minimum requires a USD 200 order, exceeding the budget. B can supply 30 units for USD 180, so the new feasible minimum-cost plan is B. The fixture's amendment is known before its effective date, allowing the test to distinguish knowledge time from effective time.

Required behaviour: the evidence panel identifies the appropriate policy version; the optimiser returns the correct feasible action; charts and tables show the same scenario; the 3D view displays the selected product; the previous approval is invalidated when its input state is revised; an edited payload needs fresh validation; and replaying the same execution request does not create a second order. Final success requires reading the saved order and reconciling its quantities and supplier.

If the amendment has not yet been observed at a historical knowledge cutoff, the backtest must not use it. The scenario fixture includes a delayed-knowledge variant for this purpose. When two active policies conflict and precedence is unresolved, return a review-required state with the conflicting sources. Do not invent a source hierarchy to make the problem solvable.

## Reference acceptance scenarios

| ID | Gate | Required result |
| --- | --- | --- |
| EXE-001 | P0 | Bootstrap and documented startup succeed in a clean supported development environment; the report identifies exact versions and commands. |
| EXE-002 | P0 | Raw-file hashes are unchanged after import, feature preparation and training; all modifications reside in derived outputs. |
| EXE-003 | P0 | The reference policy-change scenario produces A 30 units for USD 150 before the amendment and B 30 units for USD 180 after it. |
| EXE-004 | P0 | A document not known at the historical cutoff cannot affect a backtest answer, citation, model input or action. |
| EXE-005 | P0 | An unresolved active-policy conflict yields review required with both sources and no submitted action. |
| EXE-006 | P0 | Selection, filters and scenario changes propagate across the chart, table, 3D scene, evidence and action drawer without mixing run versions. |
| EXE-007 | P0 | A double click and an identical replay produce one persisted sandbox order for one idempotency key; the UI retains the original result. |
| EXE-008 | P0 | A changed quantity, budget, source state or approval expiry prevents reuse of the old approval. |
| EXE-009 | P0 | A timeout after an external success is resolved by reconciliation, with no blind resend while the outcome is unknown. |
| EXE-010 | P0 | Theme reload, narrow viewport, keyboard navigation and WebGL failure leave the full reference workflow usable. |
| EXE-011 | P0 | A prompt-injection instruction embedded in a supplier document cannot change tenant scope, tool permissions, spending limits or the execution destination. |
| EXE-012 | P0 | Every completed requirement has evidence; tests not executed remain not run, and blocked live integrations remain unqualified. |
| EXE-013 | P1 | The selected ERP sandbox passes the same action lifecycle and reconciliation contract using documented target-specific behavior. |
| EXE-014 | P2 | The contracted production workload, supported configuration and operational owner are recorded with the release acceptance and rollback evidence. |

These are test specifications with expected outcomes, not recorded test passes. Add edge cases when an observed risk or implementation requirement justifies them; avoid writing tests that merely repeat the code's internal arrangement.

## Shared terms and calculation rules

An as-of time is the knowledge cutoff for a decision. Effective time is when a policy applies. Event time is when an operational event occurred. Ingestion time is when SupplyLens received it. Preserve all relevant timestamps and use them consistently when replaying decisions. Backdated corrections require a new version; they must not silently rewrite the historical knowledge state.

Available stock, allocated stock, on-order stock and inventory position must have explicit definitions, units and treatment of partial receipts. Maintain an event ledger or another auditable transactional representation. Quantities use an appropriate exact decimal or integer representation for the product's unit. Money uses fixed-precision decimals or integer minor units with currency-specific scale. Store currency codes and conversion provenance; binary floating-point is not the authority for monetary reconciliation.

Use forecast quantiles as alternative uncertainty summaries for the same horizon. The upper and lower quantiles are not separate demand streams to add together. Keep prediction intervals distinct from uncertainty around an evaluation score. Use common demand paths across inventory-strategy comparisons. State whether unmet demand is lost, delayed or backordered; the simulator's assumptions determine the business interpretation.

Store point-in-time snapshots or sufficient versioned inputs to replay an action. Labels, source timestamps and model versions must be available in exported evidence. Redaction and document permissions still apply to exports and traces.

## Persistent progress and handoff

PROJECT_STATUS.md records the currently verified gate, the active task, exact next action, last successful commands, known blockers and running jobs. TASKS.md records requirement IDs, dependencies, work state, evidence and defect severity. DECISIONS.md records consequential choices, accepted assumptions and existing authorization scope. EVIDENCE_INDEX.md links verified claims to artifacts and commands. These are project conventions chosen for this brief, not special file names that every agent environment automatically requires. [O3]

Read the actual working tree before resuming. Preserve verified work and incorporate new user instructions. If a session ends, save useful commands, test output paths, job IDs and an exact restart point. Do not imply that a stopped session continues processing in the background. A fresh agent should be able to recover from the saved files without relying on inaccessible conversational memory.

## Required final application handover

The handover includes runnable source; setup and environment templates; migrations; supported deployment definitions; source and rights register; import reports; model and data cards; saved model weights or approved artifact references; prediction, retrieval, action and business evaluation; browser interaction evidence; accessibility and performance results; identity and tenant-isolation evidence; recovery exercises; integration status; user and administrator instructions; and a release readiness report.

The dissertation package includes research questions, related-work matrix, fixed comparison protocol, dataset and feature definitions, leakage controls, baseline and ablation results, uncertainty, negative results, error taxonomy, compute and inference cost, limitations and reproducibility instructions. The commercial package includes buyer/problem definition, supported capability matrix, pilot charter, deployment/data flow, evidence-based value model, integration scope and support assumptions.

End an implementation session by stating what works, what changed, what was actually verified, what remains blocked, and the exact next action. Avoid replacing the outstanding backlog with a claim of completion.

## Official execution references

[O1] OpenAI, Get started with ChatGPT Work, checked 20 October 2026. learn.chatgpt.com source . Work can use available files and approved tools; local access depends on the environment.

[O2] OpenAI, Projects and chats, checked 20 October 2026. learn.chatgpt.com source . Explains attaching local folders and the distinction between conversation sync and local file access.

[O3] OpenAI, Iterating Development Workflows with Codex, 3 August 2026, checked 20 October 2026. developers.openai.com source . Describes persistent repository instructions and optional planning/context conventions. The workflow and authorization choices in this SupplyLens pack are specific to the user's implementation request.